# Faculty Information and Communication Technology Department of Computer Science

|  | PROJECT PROPOSAL |  | √ | Total Marks | 80 |
| --- | --- | --- | --- | --- | --- |
| SUBJECT CODE: |  | SFG117V / ISE117V |  |  |  |
| Examiners |  | Dr. HD Masethe |  |  |  |
| Submission DATE: (For Office use only) |  | 11 -April 2026@23:59 |  |  |  |
| Group Name |  | AI-Powered Mental Health Chatbox Assistant for Student Support |  |  |  |

Instructions

- Group yourself in groups of 3-6 students

- Project may be a web, mobile, desktop, cloud, distributed, service-oriented, data-driven and AI-enabled system with a proper user interface.

- The proposal must clearly explain the AI purpose, data needs, risks, evaluation approach, and responsible-use controls

- The proposal should show clear alignment to the module learning outcomes and realistic semester-level scope.

- Teams must consist of 3–6 students. Define roles clearly to promote accountability, collaboration, and workload balance. A student may play more than one role, but responsibilities must be explicit.

| Student Name and Initials | Student Number | Proposed role | Key responsibilities |
| --- | --- | --- | --- |
| 1. Mbalenhle Hadebe | 219033176 | Project Manager | Sprint planning, coordination, documentation |
| 2. Sagida Zwivhuya | 224424248 | Backend Developer | API development, database and AI integration |
| 3. Thato Maponya | 218424449 | AI Engineer | NLP integration, sentiment analysis, AI model handling |
| 4. Mlungisi Khumalo | 212052574 | Frontend Developer | UI design, chat interface |
| 5. Thato Matshehla | 216218884 | QA & DevOps | Testing, CI/CD, deployment |
| 6. |  |  |  |

# Project Overview

Mental health challenges such as stress, anxiety, and burnout are increasingly affecting students and young adults, impacting their academic performance and overall wellbeing. Many individuals do not seek help due to stigma, cost, or limited access to professional counselling services, creating a need for accessible and immediate support systems.

This project aims to develop an AI-powered mental health chatbox assistant that provides real-time emotional support through conversational interaction. The system will allow users to express their thoughts and feelings while receiving appropriate responses such as coping strategies, mindfulness exercises, and recommendations to seek professional help when necessary.

The expected impact is to improve access to mental health support, encourage early intervention, and reduce barriers to seeking help. The system will function as a first-level support tool and will include safety mechanisms such as fallback responses and referral guidance to ensure responsible and ethical use.

# Project title:

| Item | Template guidance for students |
| --- | --- |
| Problem statement | Mental health challenges such as stress, anxiety, and burnout are increasingly common among students. Traditional support systems such as counselling and therapy are often inaccessible due to stigma, cost, or limited availability. This leads to untreated mental health issues, negatively affecting academic performance, and overall wellbeing. |
| Proposed solution | We propose to build an AI-powered mental health chatbox assistant that provides first-line emotional support through conversation. The system will allow users to chat at any time, receive empathetic responses, get coping tips for stress and anxiety, and be guided toward professional or emergency support when high-risk situations are detected. The system will be a web-based application with a chatbot interface, user authentication, chat history, mood check-ins, and an admin dashboard for managing content and monitoring flagged interactions. |
| Project objectives | - Provide 24/7 accessible mental health support - Deliver evidence-based coping strategies - Detect emotional distress using sentiment analysis - Escalate high-risk situations to external support resources - Ensure ethical, safe, and transparent AI usage |
| Scope boundaries | Included: - Chat interface - AI-generated responses - Mood tracking - Sentiment detection - Resource recommendations Excluded: - Clinical diagnosis - Prescription of medication - Emergency intervention (system will redirect users to helplines instead) |
| Expected deliverables | - Software Requirements Specification (SRS) - System architecture diagrams - UI/UX designs - Working chatbot prototype - Test cases and QA reports - Final project report - Presentation |
| AI opportunity / AI role in the project | - NLP for conversation - Sentiment analysis for emotion detection - Recommendation engine for coping strategies - AI-assisted development tools The system will clearly inform users that it is an AI assistant and not a licensed mental health professional. |

- Learning Outcome Alignment Matrix

Show how the proposed project will address each module learning outcome. The explanation should be specific, practical, and linked to project activities or artefacts.

| LO | Learning outcome | Project-specific evidence / alignment |
| --- | --- | --- |
| A.1 | Apply Software Process Improvement Techniques | The team will use sprint retrospectives, issue tracking, bug analysis, and review meetings to improve the development process throughout the semester. |

| LO | Learning outcome | Project-specific evidence / alignment |
| --- | --- | --- |
| B.1 | Understand Agile and DevOps in Modern Software Processes | The project will use Agile development with short sprints, GitHub for version control, and CI for automated testing and deployment checks. |
| C.1 | Understand Software Process Metrics and Quality Assurance | The team will track test pass rate, number of defects, sprint velocity, chatbot response latency, and user satisfaction feedback. |
| D.1 | Understand Agile Methodologies and Frameworks | The team will follow Scrum with sprint planning, backlog prioritisation, stand-ups, reviews, and retrospectives. |
| E.1 | Analyse and Specify Software Requirements | The team will gather and document functional, non-functional, and AI-specific requirements through interviews, user stories, and validation sessions. |
| F.1 | Apply Software Architecture and Design Patterns | The project will use a layered client-server architecture and patterns such as MVC and service layer abstraction. |
| G.1 | Develop and Execute Test Cases | The team will create unit, integration, system, usability, and AI-behaviour test cases based on requirements. |
| H.1 | Apply Techniques for Improving Software Dependability | The system will include authentication, logging, fallback responses, error handling, and crisis escalation controls. |
| I.1 | Apply Software Reuse Techniques and Strategies | The team will reuse open-source libraries, chatbot APIs, UI frameworks, and authentication modules to reduce development effort. |
| J.1 | Analyze Distributed System Architectures | The project will demonstrate distributed principles through separation of front end, back end, database, and AI service integration. |
| K.1 | Evaluate Real-World Service Oriented Architecture (SOA) | The chatbot, authentication, and analytics functions will be treated as separable services connected through APIs. |
| L.1 | Analyze Emerging Trends in Software Engineering | The project addresses AI-assisted software, cloud-based deployment, observability, and responsible AI. |

# Problem Context and Justification

- This project is in the health and wellbeing domain, with a focus on student mental health support. Many students face anxiety, academic pressure, family problems, financial stress, and social isolation. Existing support systems are often overloaded or unavailable outside office hours.

- The current pain points include delayed access to support, stigma around seeking help, and lack of immediate response during emotional distress. Users who will benefit include students, young adults, campus support staff, and counsellors who may use the system as a first-contact support tool.

- This is suitable for an advanced diploma software engineering project because it combines software requirements, AI integration, architecture, testing, ethics, security, and usability in a realistic but manageable scope.

- Assumptions and constraints:

- The chatbot will support users in English only.

- The AI will not diagnose mental illness.

- Internet access is required for web access and API-based AI responses.

- Sensitive data handling will require strong privacy protection.

- Time and budget constraints may limit advanced model training, so API-based AI may be more feasible than building a model from scratch.

# Requirements Analysis and Specification

This section addresses learning outcome E.1. The project proposal must show that the team can elicit, analyse, prioritise, and specify software requirements in a structured way. If the system includes AI features, requirements must also specify data inputs, human oversight, expected outputs, failure conditions, and measurable acceptance criteria for the AI behaviour.

| Requirement area | Student response |
| --- | --- |
| Stakeholders | - End users: students and individuals seeking emotional support - Project client: lecturer or institution - Administrators: support staff managing flagged cases - Technical team: developers, testers, DevOps members - Regulators/policy stakeholders: university ethics and privacy |
| Elicitation approach | Requirements will be gathered using interviews, questionnaires, observation of user needs, document review, and user stories. |
| Functional requirements | - User registration and login - Start and continue chat sessions - AI-generated supportive responses - Mood check-in form - Store chat history - Detect harmful or high-risk language - Display emergency contacts and referral options - Admin dashboard to review flagged messages - Feedback/rating after conversation |
| Non-functional requirements | - Security: encrypted passwords and protected data - Availability: system accessible 24/7 where possible - Performance: chatbot responds within a few seconds - Usability: simple, calm, mobile-friendly interface - Maintainability: modular codebase and documentation - Scalability: ability to support growing user numbers |
| Prioritisation method | MoSCoW will be used: - Must have: login, chat interface, AI responses, risk detection, referral support - Should have: mood tracking, admin dashboard, chat history - Could have: multilingual support, voice input, advanced analytics - Won’t have: clinical diagnosis and live therapist integration in this phase |
| Validation approach | Requirements will be validated through stakeholder review, prototype feedback, user story confirmation, and acceptance testing. |
| AI-specific requirements (if applicable) | - Input: user text messages - Output: supportive, relevant, safe responses - Human oversight: flagged messages reviewed by admin or support staff - Confidence/fallback: if AI confidence is low or message is high-risk, system shows safe fallback and referral guidance - Explainability: clear notice that users are speaking to an AI assistant - Privacy controls: secure storage, consent notice, limited access - Audit logs: save flagged events and response logs for quality review - Acceptance criteria: responses must be supportive, non-harmful, relevant, and delivered within acceptable response time |

# Agile Process, DevOps, and Project Management Plan

This section should demonstrate learning outcomes A.1, B.1, and D.1. The team should propose how it will organise work using an Agile methodology and how DevOps practices will support integration, and feedback.

| Element | Template guidance |
| --- | --- |
| Agile framework | The project will follow an Agile development approach supported by DevOps practices to ensure continuous delivery, collaboration, and quality improvement. Scrum is well-suited for this project due to its ability to handle evolving requirements and incorporate continuous user feedback. Scrum provides a structured approach through defined roles (Product Owner, Scrum Master, Development Team), ceremonies (sprint planning, daily stand-ups, sprint reviews, retrospectives), and artefacts (product backlog, sprint backlog, burndown charts). This enables incremental development of features such as sentiment analysis, coping strategies, and fallback mechanisms. |
| Iterations / sprints |  The team shall adopt 2-week sprint cycles to ensure rapid delivery of working features and continuous feedback.  Each sprint shall begin with a sprint planning meeting to define goals and tasks, and shall end with a sprint review where the team demonstrates completed features to stakeholders.  A retrospective meeting shall be held at the end of each sprint to identify process improvements and refine team collaboration.  Daily stand-up meetings shall be conducted every morning to track progress, identify blockers, and adjust priorities.  Work progress shall be tracked using Jira and GitHub Projects, with artefacts such as the product backlog, sprint backlog, and burndown charts maintained for transparency.  Task assignments and progress shall be visualised on a Kanban board, ensuring visibility of work in progress, completed tasks, and upcoming priorities.  Sprint velocity and defect trends shall be measured and reported at the end of each sprint to monitor team performance and process improvement. |
| Agile artefacts |  The team shall maintain a product backlog containing all features such as chat interface, sentiment analysis, and fallback mechanisms.  The team shall create a sprint backlog at the start of each sprint, selecting items from the product backlog for delivery.  A Kanban board shall be used to visualise tasks in progress, completed, and pending.  Burndown charts shall be generated to track sprint progress and velocity.  A Definition of Done (DoD) shall be enforced, requiring code reviews, passing test cases, documentation, and deployment readiness before a feature is considered complete. |
| DevOps pipeline |  Version Control: The team shall use GitHub for source code management with branching strategies such as feature, develop, and main.  CI/CD: The team shall implement a CI/CD pipeline using GitHub Actions or GitLab CI to automate builds, tests, and deployments.  Build Automation: The system shall use Docker containers to ensure consistent builds across environments.  Testing Automation: Unit, integration, and regression tests shall be automated and triggered on every commit.  Deployment Environments: The chatbot shall be deployed on Render, with separate environments for development, staging, and production.  Monitoring: The system shall use monitoring tools such as Render monitoring, Grafana, or other observability tools to track uptime, latency, and error rates. |
| Process improvement |  The team shall conduct retrospectives at the end of each sprint to identify what went well, what can be improved, and actionable steps.  Defect reviews shall be performed to analyse recurring issues and prevent rework.  Root cause analysis shall be applied to critical failures (e.g., incorrect AI responses, downtime) to ensure long-term fixes.  Continuous feedback loops shall be established with test users to refine chatbot empathy and accuracy. |
| Tools |  Version Control and Collaboration: GitHub/GitLab.  Project Management: Jira/Trello for backlog management and sprint tracking.  Containerisation: Docker for consistent builds and deployments.  CI Runners: GitHub Actions or GitLab CI for automated pipelines.  Issue Tracking: Jira integrated with GitHub for bug tracking.  Testing Frameworks: PyTest for unit tests, Selenium for UI testing.  Cloud Services: Render for hosting, monitoring, and scaling |
| AI-assisted engineering workflow |  AI tools shall be used during requirements drafting to generate initial user stories and acceptance criteria.  AI assistants shall support code generation and refactoring for repetitive tasks, with human review for accuracy and safety.  AI shall assist in test case generation by proposing edge cases based on requirements.  AI shall be used for log analysis to detect anomalies in chatbot responses.  Verification Controls: All AI-generated artefacts shall undergo human review, bias checks, and validation against acceptance criteria before integration into the system. |

# Software Architecture and Design

This section addresses learning outcomes F.1, J.1, and K.1. Students should show the proposed structure of the solution and justify architecture decisions.

  - State the overall architecture style, for example layered architecture, client-server, microservices, event-driven, pipe-and-filter, or serverless.

- Presentation Layer: Web/mobile chat interface for user interaction.

- Application Layer: Core logic for conversation flow, sentiment analysis, and recommendation engine.

- Data Layer: Database for storing anonymised chat logs, user mood tracking, and resource library.

  - Describe whether the system is standalone, distributed, or service oriented.

- The system shall be distributed and service-oriented

- Distributed deployment ensures scalability and availability.

- Service-oriented design allows modular integration of AI services, APIs, and monitoring tools.

  - Explain the main components or modules and how they interact.

- Chat Interface (Frontend): Provides real-time communication between users and the chatbot.

- NLP Engine: Processes user input, interprets intent, and generates empathetic responses.

- Sentiment Analysis Module: Detects stress or negative emotions using machine learning models.

- Recommendation Engine: Suggests coping strategies or directs users to external resources.

- Database: Stores anonymized chat logs, user mood history, and resource links.

- Admin Dashboard: Allows administrators to monitor usage, performance, and AI behavior.

- Integration Layer: REST APIs for external mental health resources and cloud services.

  - Identify at least one design pattern to be used and explain why it is appropriate.

- The MVC pattern will be used to separate the user interface, business logic, and data handling, which improves maintainability and scalability.

- The Strategy pattern will be used to handle different response flows based on the user’s emotional state, such as normal support responses, crisis escalation, or fallback responses. This is appropriate because it allows the system to respond flexibly and safely to different situations while keeping the design modular and easy to extend.

  - If applicable, explain how APIs, services, message queues, or cloud components will be used.

- REST APIs shall be used to integrate external mental health resources and wellness libraries.

- Cloud Hosting Render shall provide scalability, monitoring, and deployment environments.

- Docker containers shall ensure consistent builds across environments.

- Message Queues may be used for asynchronous communication between modules .

  - Discuss any architecture trade-offs such as complexity, scalability, maintainability, or deployment overhead.

- Complexity vs Simplicity: A layered architecture increases modularity but adds integration overhead.

- Scalability vs Cost: Cloud hosting ensures scalability but incurs higher operational costs.

- Maintainability vs Performance: Modular design improves maintainability but may introduce latency in inter-service communication.

- Deployment Overhead: Containerisation simplifies deployment but requires DevOps expertise.

  - If AI is included, explain where the AI component sits in the architecture, how it interacts with users or services, and what guardrails, monitoring, or fallback mechanisms protect the system when AI outputs are wrong or unavailable.

The AI component sits in the application layer, integrated with the NLP engine and sentiment analysis module.

- Interaction Flow:

- User inputs text via the chat interface.

- NLP engine interprets intent and sentiment analysis evaluates emotional state.

- Recommendation engine generates coping strategies or directs the user to external resources.

- Outputs are returned to the chat interface for user display.

- Guardrails and Monitoring:

- Confidence thresholds: If AI confidence is low, the system falls back to neutral responses or resource links.

- Audit logs: All AI decisions are logged for transparency and review.

- Bias detection: Regular checks ensure fairness and inclusivity in responses.

- Human oversight triggers: Escalation occurs when unsafe or irrelevant outputs are detected.

- Safe degradation: If AI services fail, the chatbot defaults to static, pre-approved responses.

| Architecture decision area | Proposed decision | Rationale |
| --- | --- | --- |
| Architecture style | Layered client‑server architecture | Provides modular separation of concerns (UI, business logic, data), improves maintainability, and supports scalability. |
| Deployment model | Cloud-hosted distributed system using Render free-tier services | Ensures accessibility across multiple devices (web and mobile) while providing a cost-effective and practical deployment solution for a student project. The cloud-based approach allows the system to be available online and supports basic scalability and reliability within free-tier limitations. |
| Main components / services | Chat interface, NLP engine, sentiment analysis module, recommendation engine, database, admin dashboard, and integration layer | Each component is responsible for a specific function, including user interaction, processing user input, detecting emotional states, generating appropriate responses, storing data, monitoring system activity, and integrating external support resources. This modular design improves system organisation, maintainability, and scalability. |
| Design pattern(s) | MVC, Repository pattern, and Strategy pattern | The MVC pattern will be used to separate the user interface, application logic, and data handling, making the system easier to manage and maintain. The Repository pattern will be used for database access to keep data operations organised and independent from business logic. The Strategy pattern will be used to manage different response flows, such as normal support responses, crisis escalation, and fallback information, allowing the system to handle user situations more flexibly and safely. |
| Database / persistence choice | PostgreSQL for users, chat history, flags, and feedback. | PostgreSQL provides a reliable relational database structure for managing structured project data securely and efficiently. It supports data integrity, scalability, and fast querying, making it suitable for storing user records, conversation logs, and system monitoring information. |
| Integration / API strategy | REST APIs will connect the front end to the back end, and the back end to the AI service. | Provides interoperability, modularity, and ease of integration with third‑party wellness libraries and monitoring tools. |

# Software Reuse, AI Integration, and Emerging Technologies

This section addresses learning outcomes I.1 and L.1 while also requiring students to explain how AI will be used, evaluated, or deliberately excluded from the project. Teams must show how they will leverage existing assets responsibly, evaluate emerging technologies critically, and justify any use of AI tools, models, or intelligent features from both engineering and ethical perspectives.

| Area | Student response |
| --- | --- |
| Reuse strategy | - Reuse open-source NLP libraries such as Hugging Face Transformers for natural language processing and sentiment analysis. - Reuse Python-based frameworks and pre-trained models to reduce development complexity and avoid building models from scratch. - Reuse Vue.js UI components and templates for the chat interface to improve development speed and consistency. - Reuse REST APIs for integrating external mental health resources and support services. - Reuse free-tier cloud hosting services for deployment, monitoring, and system accessibility. |
| Benefits of reuse | - Reduces development effort by using pre-built libraries and frameworks. - Saves time and cost by leveraging existing solutions and free-tier cloud services. - Improves reliability through the use of well-tested and widely adopted tools. - Accelerates prototyping and iterative development |
| Risks of reuse | - Compatibility issues between different library versions. - Licensing and compliance requirements for open-source software. - Security vulnerabilities in third-party components. - Dependence on external services (vendor lock-in). - Maintenance challenges if libraries become outdated or unsupported. |
| Emerging trend(s) | - AI-assisted development: Supports requirements drafting, code generation, and testing. - Cloud-native systems: Enables scalable deployment using containers and free-tier cloud platforms. - DevSecOps: Integrates security practices into development and deployment pipelines. - Explainable AI (XAI): Improves transparency and trust in AI-generated responses. - Low-code dashboards: Simplifies development of admin and monitoring interfaces. |

| Area | Student response |
| --- | --- |
|  | DevSecOps, edge computing, containerisation, observability, or platform engineering. |
| Relevance to project | - Containerisation improves portability and ensures the system can run consistently across different environments. - DevSecOps enhances system security, which is critical when handling sensitive mental health data. - Observability improves reliability by enabling monitoring of system performance and AI behaviour. - These trends are relevant because they directly support system scalability, security, and user trust, rather than being included superficially. |
| AI use case or justification for no AI | - AI supports features such as mood tracking, coping strategy recommendations, and fallback responses. - It improves accessibility by providing immediate support to users. - Without AI, the system would rely on static responses and would be less effective. - The use of open-source NLP models makes implementation feasible within the project scope. |
| AI method / tool choice | - NLP models (e.g., Hugging Face Transformers) will be used for understanding user input and generating responses. - Sentiment analysis techniques will be used to detect emotional states. - A rule-based approach will be combined with AI for recommendation and fallback handling. - AI-assisted tools may be used to support development and testing. |
| Data needs for AI | - Data required: User text inputs, anonymised chat logs, and public mental health resources. - Sources: Public datasets and anonymised survey data. - Data processing: Removal of personal identifiers, text cleaning, and bias checks. - Compliance: Only anonymised and consent-based data will be used to meet privacy regulations |
| Responsible AI and limitations | Risks: Bias, incorrect responses, privacy concerns, and over-reliance on AI. Safeguards: - Confidence thresholds and fallback responses - Human oversight for high-risk situations - Bias checks and fairness monitoring - Logging for transparency and accountability Limitations: - The system cannot replace professional therapists - It cannot handle emergency situations - Responses may occasionally be inaccurate |
| AI evaluation plan | - Automated Testing: Scripts will measure accuracy, precision, recall, and F1-score against benchmark datasets. - Human Review: A rubric will be used to assess empathy, clarity, and relevance of chatbot responses. - User Feedback: Surveys and usability sessions will capture satisfaction and trust levels. - Performance Monitoring: Latency and robustness will be tracked in real-time using observability tools. - Bias Audits: Regular checks will ensure fairness and inclusivity in AI outputs. - Fallback Validation: Simulated low-confidence scenarios will confirm safe degradation and neutral responses. |

# Quality Assurance, Metrics, and Testing Strategy

This section addresses learning outcomes C.1 and G.1. Students must define how they will measure quality and how they will verify the system using structured testing. Where AI is used, the proposal should also explain how the team will test prompt behaviour, model outputs, fairness, robustness, and failure handling.

| Area | Template guidance |
| --- | --- |
| Quality assurance activities | - The team will adopt structured QA practices to ensure reliability, maintainability, and ethical compliance: - Code Reviews & Inspections: All code will undergo peer review to detect defects early. - Static Analysis: Tools will be used to enforce coding standards and identify vulnerabilities. - Pair Programming: Critical components such as sentiment analysis and fallback logic will be developed collaboratively. - Coding Standards: Consistent naming conventions, modular design, and proper documentation will be followed. - CI Quality Gates: Automated pipelines will enforce test pass rates, code coverage, and basic security checks before deployment. - AI-specific QA: AI responses will be reviewed for relevance, safety, fairness, and robustness. |
| Software metrics | The system quality will be measured using the following metrics: - Defect density - Test pass rate - Requirements volatility - Sprint velocity - Code coverage - Lead time - Mean Time to Repair (MTTR) - AI-specific metrics: Accuracy, precision, recall, F1-score, response relevance, and bias detection |
| Testing levels | The team shall verify the system through structured testing at multiple levels: - Unit Testing: Validate individual modules such as sentiment analysis and recommendation logic - Integration Testing: Ensure proper interaction between system components - System Testing: Verify complete system functionality - Usability Testing: Evaluate user experience and clarity of chatbot responses - Performance Testing: Measure response time and system scalability - Security Testing: Ensure data protection and secure access control - User Acceptance Testing (UAT): Validate system requirements with real users |

| Area | Template guidance |
| --- | --- |
| Test case design approach | - Test cases will be derived from both functional and non-functional requirements to ensure full system coverage. - Each user story will produce at least one acceptance test to confirm it meets user expectations. - Risk-based testing will focus on critical areas such as sentiment detection, fallback mechanisms, and data privacy. - Equivalence partitioning and boundary value analysis will be used for input validation (e.g., short vs. long messages). - AI-specific test cases will evaluate prompt behaviors, empathy, fairness, and robustness under different scenarios. |
| Acceptance criteria | - All functional requirements are implemented and verified through test cases. - All non-functional requirements (performance, security, usability) meet defined thresholds. - All automated tests pass with ≥ 95% success rate. - Code coverage is ≥ 80% across critical modules. - AI outputs meet defined quality metrics (accuracy, empathy, fairness). - Fall back mechanisms activate correctly when AI confidence is low. - No unresolved high-severity defects remain in the backlog. - User acceptance testing confirms ≥ 80% satisfaction with chatbot responses |
| AI quality metrics (if applicable) | Examples: accuracy, precision, recall, F1-score, false positive rate, hallucination rate, response relevance, toxicity/safety checks, bias checks, confidence thresholds, and response latency. |

| Test case ID | Requirement / feature | Test objective | Expected result | Status |
| --- | --- | --- | --- | --- |
| TC-01 | User login & authentication | Verify secure login with valid credentials | User is authenticated and redirected to dashboard | Pending |
| TC-02 | Chat interface | Validate message sending and receiving | Messages are sent, stored, and displayed in real-time | Pending |
| TC-03 | Sentiment analysis | Verify detection of stress/anxiety keywords | System correctly flags negative sentiment | Pending |
| TC-04 | Recommendation engine | Validate coping strategy suggestions | Relevant strategies/resources are displayed | Pending |
| TC-05 | Fallback mechanism | Verify safe response when service fails | Neutral fallback response is returned | Pending |
| TC-AI-01 | AI response control | Verify AI produces safe and appropriate output | Output is relevant, safe, logged, and correctly routed to fallback or escalation when needed | Pending |

# Dependability, Security, and Risk Management

This section addresses learning outcome H.1. The team must explain how the system and the development process will promote reliability, availability, safety, integrity, and recoverability. For AI-enabled projects, students should address dependability of models or external AI services, including reliability, privacy, monitoring, and safe degradation.

| Dependability area | Planned technique / control | Why it matters for this project |
| --- | --- | --- |
| Reliability | Automated testing, CI/CD quality gates, redundancy in cloud services | Ensures the chatbot consistently delivers correct and stable responses without frequent failures. |

| Dependability area | Planned technique / control | Why it matters for this project |
| --- | --- | --- |
| Availability | Cloud hosting on free-tier services, basic monitoring | Ensures the system is accessible to users when needed |
| Fault tolerance / recovery | Containerisation, error handling, fallback responses, system logging | Allows the system to recover from failures or degraded AI performance, maintaining user trust. |
| Security / access control | Role-based access control (RBAC), encrypted communication (HTTPS), secure authentication | Protects sensitive user conversations and prevents unauthorized access |
| Backup / logging / auditability | Regular backups, secure logging, audit trails | Ensures data integrity and allows monitoring and investigation of system behaviour |
| Operational risks | Risk register, regular retrospectives, monitoring dashboards | Helps identify and mitigate risks such as downtime or dependency failures |
| AI safety / model governance | Confidence thresholds, bias checks, explainability logs, human oversight triggers | Ensures AI outputs are safe, fair, and transparent. Provides fallback to neutral responses when confidence is low or rules are violated. |

# Project Plan and Milestones

Provide a realistic work plan for the semester or project period. The plan should show who is responsible for what and when major artefacts will be produced.

| Phase / sprint | Major activities | Expected deliverables | Responsible member(s) | Target date |
| --- | --- | --- | --- | --- |
| 1 Sprint 1 – Initiation & Requirements | Define scope, gather requirements, draft architecture decisions, identify reuse strategy | Requirements specification, architecture decision record, initial backlog | Project Manager + Team | Week 2 |
| 2 Sprint 2 – Design & Setup | Design architecture, set up development environment, define database schema | Architecture diagrams, system setup | Backend + AI Engineer | Week 4 |
| 3 Sprint 3 – Core Development | Develop chat interface, integrate AI and sentiment analysis, implement fallback mechanisms | Working chatbot prototype with basic AI response | Frontend + AI Engineer | Week 7 |
| 4 Sprint 4 – Integration & Testing | Integrate modules, connect APIs, perform testing | Integrated system, test reports | QA Lead + Developers | Week 10 |
| 5 Sprint 5 – Finalisation & Deliver | Usability testing, performance tuning, documentation, presentation | Final system, report, presentation | Entire Team | Week 12 |

# Resources, Tools, and Feasibility

| Resource category | Required item(s) | Availability / feasibility note |
| --- | --- | --- |
| Hardware | Student laptops with internet access | Feasible for development and testing |
| Software / frameworks | HTML, CSS, JavaScript, Vue.js, Python (Django), GitHub | Open-source and suitable for student projects |
| Cloud / hosting | Render (free-tier hosting) | Cost-effective and suitable for academic deployment |
| Data / datasets | Public sentiment datasets, anonymised user input | Feasible with proper cleaning and privacy protection |
| Skills needed | Web development, Python programming, basic NLP, testing, documentation | Aligns with team skills and can be improved during development |
| AI tools / models / datasets | Hugging Face Transformers, Python NLP libraries | Pre-trained models reduce complexity and support feasibility |

- Ethical, Legal, and Professional Considerations

- The project involves handling sensitive and personal user data, including emotional and mental health-related information.

- Users will be informed about data usage and must provide consent before interacting with the system. All data will be anonymised where possible and stored securely.

- The system will implement secure authentication, access control, and encrypted communication (HTTPS) to protect user information.

- The chatbot will clearly inform users that it is an AI system and not a licensed mental health professional. Measures will be taken to reduce bias and ensure fair and respectful responses.

- All third-party libraries and APIs will be used in compliance with their licensing requirements.

- AI outputs will be monitored, and fallback responses will be used when confidence is low. Human oversight will be applied for high-risk situations to ensure safety and accountability.

# Expected Outcomes and Evaluation

| Area | Student response |
| --- | --- |
| Expected final product | A fully functional AI-powered mental health support system, with a secure chat interface, sentiment analysis, coping strategy recommendations, fallback mechanisms, observability dashboards, and compliance with privacy/security standards. |
| Success indicators | - System responds empathetically and accurately to ≥ 85% of test cases. - Average response latency ≤ 2 seconds. - ≥ 80% user satisfaction in usability testing. - Secure handling of sensitive data with no privacy breaches. - Continuous availability with ≥ 99% uptime |
| Evaluation method | - Testing: Unit, integration, system, usability, performance, and security testing. - Metrics: Accuracy, precision, recall, F1-score, latency, robustness, uptime. - Demonstrations: Live demo of the system’s features. - User Feedback: Surveys and focus groups with students. - Comparative Analysis: Benchmark against baseline rule-based chatbot systems. |
| Potential limitations | - AI cannot replace therapists or handle emergencies. - Limited dataset size may affect accuracy. - Cloud service costs may restrict scalability. - Model drift over time requires retraining. - System may need ongoing monitoring and updates beyond semester scope. |
| AI evaluation and user trust (if applicable) | - Usefulness: Measured by user satisfaction surveys and adoption rates. - Accuracy: Evaluated with benchmark datasets and confusion matrix metrics. - Trust: Ensured through transparency (AI disclosure), safe fallback responses, and bias audits. - Safety: Monitored via toxicity checks, explainability logs, and human oversight triggers. - Reliability: Continuous monitoring of AI service uptime and fallback behaviour. |

- References

List all sources consulted for the project proposal using the referencing style prescribed by the university

- World Health Organization (2023). Mental health overview. Available at: https://www.who.int/health-topics/mental-health (Accessed: 11 April 2026).

- Hugging Face (2024). Transformers documentation. Available at: https://huggingface.co/docs (Accessed: 11 April 2026).

- PostgreSQL Global Development Group (2024). PostgreSQL documentation. Available at: https://www.postgresql.org/docs/ (Accessed: 11 April 2026).

- Render (2024). Render documentation. Available at: https://render.com/docs (Accessed: 11 April 2026).

- Pressman, R. S. and Maxim, B. R. (2020). Software Engineering: A Practitioner’s Approach. 9th edn. New York: McGraw-Hill.

- Sommerville, I. (2016). Software Engineering. 10th edn. Boston: Pearson.

- Russell, S. and Norvig, P. (2021). Artificial Intelligence: A Modern Approach. 4th edn. Pearson.

- Tshwane University of Technology (2026). SFG117V Project Proposal Template.

# Lecturer Assessment Guide

The rubric below may be used to evaluate the quality, realism, and academic completeness of the proposed project. Lecturers may adapt the weighting to suit module policy. In AI-enabled projects, lecturers should assess whether AI adds real engineering value and whether risks, limitations, and validation strategies are addressed credibly.

| Criterion | Description | Suggested marks |
| --- | --- | --- |
| Project relevance and originality | Clarity of problem, motivation, suitability for advanced diploma level, and originality of idea | 10 |
| Requirements analysis | Quality of stakeholder analysis, functional and non-functional requirements, prioritisation, and specification | 10 |
| Agile, DevOps, and process planning | Appropriate use of Agile framework, iteration planning, DevOps pipeline, and process improvement strategy | 10 |
| Architecture and design decisions | Appropriateness of architecture, distributed/service orientation, and design pattern use | 10 |
| Quality assurance and testing strategy | Definition of metrics, QA activities, test case planning, and acceptance criteria | 10 |
| Dependability, reuse, and emerging trends | Treatment of reliability, reuse strategy, and modern software engineering practices | 10 |
| Feasibility and planning | Realistic scope, team roles, resources, milestones, and risk awareness | 5 |
| Presentation and professionalism | Structure, clarity, formatting, and quality of writing | 5 |
| AI integration and responsible use | Justification of AI use, tool selection, data plan, evaluation, and ethical considerations | 10 |